TECHNICAL VALIDATION REPORT

Reloader UBI9 Local Validation

Build, image, Helm, and Kubernetes functional evidence

| Item | Value |
| --- | --- |
| Status | Local functional validation passed with documented warnings |
| Date | July 30, 2026 |
| Branch | feature/ubi9-reloader-migration |
| Source commit tested | b1263fe6c22a5699e4262e5b79af5823062334d9 |
| Target | linux/amd64 |

Outcome: The AMD64 UBI9 image built successfully, deployed through the existing Helm chart, and performed the core ConfigMap-triggered workload rollout.

# Executive summary

The existing upstream Reloader UBI9 path was built and validated locally. The final image is Linux AMD64, contains RHEL/UBI 9.8 evidence and an x86-64 manager, and retains non-root runtime settings. Helm lint, template rendering, and installation passed.

A ConfigMap change advanced an annotated test Deployment from revision 1 to 2 and replaced its pod. Reloader logs explicitly confirmed the detected change. This proves the core function locally; SPS, enterprise security gates, registry publication, and native AMD64 Rancher/RKE2 validation remain open.

# What Reloader is

Reloader is a Kubernetes controller. It watches ConfigMaps and Secrets and triggers workload rollouts when watched configuration changes. It is deployed as a normal Kubernetes Deployment using the repository's existing Helm chart; there is no separate OLM operator in this test.

# Implementation preserved

Dockerfile builds the /manager source image.

Dockerfile.ubi assembles the reduced UBI-derived runtime.

ubi-build-files-amd64.txt selects required runtime content.

deployments/kubernetes/chart/reloader is the existing upstream Helm chart.

No replacement chart, operator, or application image was invented.

# Environment

| Component | Observed value |
| --- | --- |
| Docker | Client/server 28.0.1; Docker Desktop Linux ARM64 host |
| Target image | Linux AMD64 |
| Minikube | Dedicated profile: reloader-ubi9 |
| Kubernetes server | v1.32.0; Linux ARM64 |
| kubectl | v1.32.3 |
| Helm | v3.6.2 |

Limitation: The AMD64 image ran under cross-platform emulation on an ARM64 Minikube node. Native AMD64 node validation remains required.

# Test results

| Test | Result | Evidence |
| --- | --- | --- |
| AMD64 source image | PASS | sha256:bfc2178796c… |
| UBI9 runtime image | PASS | sha256:78803fd6206f… |
| OS and architecture | PASS | linux/amd64; RHEL 9.8 |
| Manager binary | PASS | ELF x86-64; statically linked |
| Security metadata | PASS | UID/GID 65532; /manager entrypoint |
| RPM database | PASS | /var/lib/rpm/rpmdb.sqlite |
| Helm lint/template | PASS | 0 lint failures; expected values rendered |
| Helm installation | PASS | Release deployed; revision 1 |
| Reloader readiness | PASS | 1/1; Running; zero restarts |
| ConfigMap rollout | PASS | Revision 1 → 2; pod replaced |
| Controller logs | PASS | Change and Deployment update recorded |
| Go/unit tests | NOT RUN | Go CLI unavailable locally |
| Full upstream E2E | NOT RUN | Focused UBI test run instead |
| SPS and IBM gates | NOT RUN | External access/configuration required |
| Rancher/RKE2 | NOT RUN | Target cluster and registry required |

# Image evidence

imageId=sha256:78803fd6206fdbaa5fde4a6ad00cfb5e4c2f9c5654eb8d1e2a75c7d4965ba484 os=linux architecture=amd64 configuredUser=65532:65532 entrypoint=["/manager"] exposedPort=9090/tcp size=65967594 bytes release=Red Hat Enterprise Linux release 9.8 (Plow) binary=ELF 64-bit LSB executable, x86-64, statically linked rpmDatabase=/var/lib/rpm/rpmdb.sqlite

No repository digest exists because the test image was loaded locally rather than pushed to an enterprise registry.

# Helm and Kubernetes evidence

image: reloader-local:ubi9 imagePullPolicy: Never runAsNonRoot: true runAsUser: 65534 deployment/reloader-reloader READY 1/1 pod/reloader-reloader-85cb84d69d-vtdr7 Running restarts=0

The chart-level pod security context overrides the image's configured UID at runtime. Both values are non-root.

# Functional evidence

Initial state:

initialPod=reloader-test-app-665dcb8d44-hhf8n initialRevision=1

After changing reloader-test-config:

newPod=reloader-test-app-689b9b69d6-6qqx9 newRevision=2

Controller log:

Changes detected in 'reloader-test-config' of type 'CONFIGMAP' in namespace 'reloader-test'; updated 'reloader-test-app' of type 'Deployment' in namespace 'reloader-test'

The reusable script passed a second time, advancing revision 3 to 4 and replacing the application pod again.

# Findings and warnings

## Upstream UBI path already exists

Unlike OCM, this Reloader version already contains UBI9 logic. Preserve it and add only the SPS contract, tests, or policy changes that are actually required.

## Apple Silicon needs explicit source handling

The first final-image attempt failed because BuildKit tried to pull reloader-local:builder from Docker Hub. The successful cross-build used a localhost-only registry and explicitly set BUILDPLATFORM=linux/amd64. No IBM or external registry credentials were used.

## Non-failing Dockerfile warnings

The source stage name SRC is uppercase.

The required BUILDER_IMAGE argument has no valid default.

These warnings should be evaluated against SPS parsing and policy before integration.

## Shell-free runtime

The final image intentionally lacks common shell utilities. Evidence was copied from a stopped container. Running /manager outside Kubernetes is not a valid health test because it requires in-cluster configuration.

# Repeatable test assets

| File | Purpose |
| --- | --- |
| deployments/local-test/values-ubi9.yaml | Local Helm image override |
| deployments/local-test/reload-test.yaml | Annotated functional test workload |
| hack/verify-ubi9-image.sh | Image platform, UBI, binary, and user checks |
| hack/test-local-reload.sh | Repeatable ConfigMap rollout test |
| docs/RELOADER-UBI9-LOCAL-TESTING-GUIDE.md | Commands, evidence, and cleanup |

# Remaining work and blockers

Confirm SPS-required Makefile targets and image variables.

Confirm how SPS passes or publishes the normal source image used by Dockerfile.ubi.

Run Go unit tests with the approved toolchain.

Run the full upstream Kind E2E suite when dependencies and time permit.

Run IBM SBOM, vulnerability, malware, signing, and provenance gates.

Push to an approved registry.

Repeat the Helm and ConfigMap rollout test on a native AMD64 Rancher/RKE2 node.

Confirm acceptance of the UBI-derived scratch runtime against project policy.

# Manager-ready update

Standup: I built and validated Reloader's existing UBI9 image locally for AMD64. I installed it with the upstream Helm chart in Minikube and proved the core function by changing a ConfigMap, which caused Reloader to replace the application pod. I added reusable test scripts, manifests, and evidence documentation. Remaining work is SPS integration, IBM security gates, and native AMD64 Rancher/RKE2 validation.